Minutes of Meeting of Weymouth Board of Commissioners
A meeting reviewing the Village rate increase for Sidewalk repair was held on April 30, 2026, in the Village Board room with Commissioners, Irwin Gaudet, Gary Theriault, Gladys Misener, Roy Mullen, and Michel Doucet. 
Chairman Irwin Gaudet welcomed everyone and called the meeting to order at 7:00pm
There were 16 present and 14 were rate payers.  
Business Arising from meeting:
	-Commissioner Irwin Gaudet explained to those present the assessment for the sidewalk repair was $1.4 million for 3 kilometers of sidewalk, six feet wide, accessible. The sidewalk may have to be shortened if cost exceeds the budget.
	- Commissioner Irwin Gaudet let those attending know that GRID paid half of the cost totaling 739,000.00 dollars. He said plan “A” was the Federal government funding the rest of the cost. The meeting for Federal dollars will be held May 12, 2026. Plan “B”, the Municipal government will give $2000.00, leaving a cost of $438,903.00 left to be acquired. It will cost 61,000.00 dollars for rent a year from Municipal Affairs Bont loan, and the village rate will go from 0.34 to 0.60 per 100. Commission Gary Theriault said the Federal cost share of 20 to 30 percent would reduce the loan and the rate increase. The village does NOT have money to put towards the cost of repairing the sidewalks.
	-Sidewalk usage was discussed by several attending, and many there said the sidewalk was used on a regular basis. It was mentioned that regardless the sidewalk had to be repaired because the state it is in is a liability.
	- Discussion on Asphalt or Concrete for repair of the sidewalk was talked about, and it was decided to compare the cost of other areas that had similar work completed.  The area of Meteghan Center was one of the areas and those present want the committee to get an estimated cost per kilometer for the concrete. Two concrete and two asphalts to send to the Municipality.
	-Concerns about the rate increase were raised, and they asked the committee to get two or more estimates and bring them back for another meeting. Commissioner Irwin Gaudet told them would go out to Tender also.
	
	-It was asked if the increase of the taxes could go beyond the village for those who use the sidewalk. Commissioner Irwin Gaudet said it was too difficult a task to consider. 
	-This was an informative meeting, and another will be scheduled later. Those present would like a report on the longevity of the sidewalk (engineer report), and to have it announced that it will be a General Vote for the area on the map this affects.
	- The meeting adjourned at 8:04pm
	
Respectively submitted
			______________________                       ______________________
					Clerk Treasurer				Chair
		
				
	
